**Integrations Roll-up**

**Platform**

Avalara - Tax/Address Validation

* **Completed** from an integration standpoint.
* QA/testing tasks have been logged with Kate.
* Miranda has begun implementing tax & address validation into Bachman’s application.
* Documentation for DevCenter is complete. Awaiting UI build/design to add to DevCenter

Authorize.net - Credit Card processing

* **Completed** from an integration standpoint.
* QA/testing tasks have been completed by Kate. Daily RunScope tests are in place.
* Miranda has begun implementing credit card triggers in the Bachman’s application. Still gathering requirements on how refunds/claims will work.
* Documentation for DevCenter is complete. Awaiting UI build/design to add to DevCenter.

Mandrill/MailChimp - Email

* Basic functionality and webhook process has been **completed**.
* Additional templates have been scoped and are being worked on by Spencer.
* Webhooks for Inventory have been logged with Jeff.
* From what we know, **Bachman’s** email requirements have been met with what is completed right now.

EasyPost - Shipping

* Initial scoping/research has begun.
* Still gathering requirements from Bachman’s relating to shipping.
* We are currently estimating 3-4 weeks to complete this integration.

Snowflake / AWS - Data Warehouse

* Working on AWS folder structure for data loads
* Next step is getting data requirements for Aveda/Bachmans
* Build Jitterbit jobs to send data to AWS
* Build Jitterbit jobs to move batched data to working folder to be uploaded using the AWS API or possibly Node.js
* Build queries to flatten JSON data

Tableau - Reporting

* Pricing discussion on 7/27
* Gathering reporting requirements from both Bachman’s and Aveda
* Start to build a couple POC reports for Aveda using Snowflake data
* Get pricing to Aveda/Bachmans

**Bachman’s**

DDMS - Order Shipment Integration (Bachman’s back office)

* Initial scoping/research has begun with both Echidna and Bachmans teams.
* We have enough information right now to begin the integration, but are still waiting on a few keys points from both parties to complete.
* We have estimated between 60-80 hours to complete this project.

Teleflora - Wire Order Service Integration (Bachman’s third-party system)

* Initial scoping/research has begun with Echinda, Bachmans and a contact at Teleflora.
* Bachman’s has two wire order service providers: Teleflora and FTD. We are tasked with completing the Teleflora integration and Echinda will use that project to complete FTD on their own.
* This is very involved integration and we have estimated 100-120+ hours to complete.